SAMATRIX RESUMEFORGE 2026
Resume Classification Hackathon

Complete 3-Person Task Division + GitHub Workflow + Final Deliverables

Project objective: Build an end-to-end Resume Classification system that takes raw/extracted resume text and predicts its appropriate category/class. The required workflow is: Problem → Data → EDA → Preprocessing → Features → ML/DL → Evaluation → Error Analysis → Demo.

# 1. Source Requirements We Must Follow

Understand the dataset before modelling: class distribution, text length, missing values, duplicates, noisy text, and class-specific vocabulary.

EDA must include class distribution, text-length distribution, frequent words, and n-gram analysis; WordCloud should not be the only EDA.

Preprocessing must preserve useful resume information such as skills, technologies, certifications, education terms, job titles, and experience indicators.

Build at least one strong classical ML baseline using TF-IDF.

Build at least one neural/deep-learning approach. Word2Vec is a representation technique, not a classifier by itself; combine embeddings with LSTM/GRU/Dense or another suitable neural model.

Compare models with appropriate metrics, not accuracy alone.

Perform error analysis on incorrectly classified resumes.

Training and inference must use the same preprocessing and feature-extraction pipeline.

Use a stratified train/validation/test strategy where possible and keep the test set untouched until final comparison.

Final system should be reproducible and should be tested on at least 3–5 unseen resumes. Streamlit/Flask/FastAPI is a plus.

# 2. Team Structure

| Member | Primary Ownership | Secondary Responsibility | Final Output |
| --- | --- | --- | --- |
| Person 1 — Data & NLP | Dataset, data quality, EDA, preprocessing | Documentation + data pipeline | Clean/reproducible dataset pipeline, EDA notebook, preprocessing function |
| Person 2 — Classical ML | TF-IDF + classical ML models | Evaluation + error analysis | ML models, comparison metrics, confusion matrices, error analysis |
| Person 3 — Deep Learning & Demo | Word2Vec + LSTM/GRU/Dense model | GitHub integration + Streamlit demo | DL model, saved pipeline/model, prediction UI, final integration |

# 3. GitHub Repository — Do This First

Create one public/private GitHub repository, e.g. resume-classification-hackathon.

Add all 3 members as collaborators.

Create branches: main, develop, person1-data-eda, person2-ml, person3-dl-demo.

Add a .gitignore suitable for Python/ML. Do NOT commit the raw dataset if it is too large or restricted.

Create README.md with project title, problem statement, team members, dataset source, setup instructions, workflow, models, results, and demo instructions.

Create the project folder structure before coding.

Each person works mainly on their own branch, commits frequently with meaningful messages, and opens a Pull Request into develop.

Only tested/working code should be merged into develop. Final stable version is merged into main.

Keep requirements.txt or environment.yml updated.

Never commit API keys, passwords, private credentials, or unnecessary large model/data files.

# 4. Recommended Repository Structure

resume-classification-hackathon/
│
├── data/
│   ├── raw/                 # local only; usually not committed
│   ├── processed/
│   └── README.md
│
├── notebooks/
│   ├── 01_data_quality_eda.ipynb
│   ├── 02_preprocessing.ipynb
│   ├── 03_tfidf_ml.ipynb
│   ├── 04_word2vec_dl.ipynb
│   └── 05_final_evaluation.ipynb
│
├── src/
│   ├── data_loader.py
│   ├── preprocessing.py
│   ├── features.py
│   ├── train_ml.py
│   ├── train_dl.py
│   ├── evaluate.py
│   └── predict.py
│
├── models/
│   └── README.md
│
├── app/
│   └── app.py
│
├── reports/
│   ├── figures/
│   └── final_results.md
│
├── requirements.txt
├── README.md
└── .gitignore

# 5. PERSON 1 — Data, Data Quality, EDA & Preprocessing

| Task | What to do | Done |
| --- | --- | --- |
| P1.1 Repository/data setup | Clone repo, create branch, inspect the Google Drive dataset, identify file types, columns, label column, resume-text column, number of samples and classes. | ☐ |
| P1.2 Data quality | Check missing/empty resumes, duplicates, corrupted records, label inconsistencies, very short resumes, noisy text, and possible leakage. | ☐ |
| P1.3 Dataset summary | Record total samples, number of classes, samples per class, missing values, duplicate count and basic text statistics. | ☐ |
| P1.4 EDA — class distribution | Create a bar chart of resume categories/classes. | ☐ |
| P1.5 EDA — resume length | Calculate and plot character count, word count and/or token count per resume. | ☐ |
| P1.6 EDA — word frequency | Find top 20–30 frequent words after sensible cleaning. | ☐ |
| P1.7 EDA — WordCloud | Create overall and, preferably, class-wise WordClouds. | ☐ |
| P1.8 EDA — n-grams | Analyze top unigrams, bigrams and trigrams. | ☐ |
| P1.9 Class-wise vocabulary | Use frequency or TF-IDF to identify terms associated with each class. | ☐ |
| P1.10 Preprocessing | Build one reusable preprocessing function: case normalization where appropriate, whitespace/line-break normalization, HTML/markup cleanup, encoding cleanup, handling URLs/emails/phone numbers, and careful tokenization. | ☐ |
| P1.11 Preserve signal | Do not blindly remove technical terms such as Python, C++, SQL, AWS, TensorFlow, Java, .NET and NLP. Test stopword removal and stemming/lemmatization rather than assuming they help. | ☐ |
| P1.12 Pipeline handoff | Provide Person 2 and Person 3 with the exact preprocessing function and documented train/validation/test split logic. | ☐ |
| P1.13 Commit + PR | Push notebooks/scripts, figures and documentation to person1-data-eda and create a Pull Request. | ☐ |

# 6. PERSON 2 — TF-IDF, Classical ML, Evaluation & Error Analysis

| Task | What to do | Done |
| --- | --- | --- |
| P2.1 Split strategy | Use a stratified train/validation/test split, e.g. 70/15/15 or 80/20 with validation created from training. Keep the test set untouched. | ☐ |
| P2.2 TF-IDF baseline | Build TfidfVectorizer. Compare word unigrams (1,1) with word + bigram features (1,2). Tune min_df/max_df/max_features if needed. | ☐ |
| P2.3 Model A | Train Logistic Regression using TF-IDF. | ☐ |
| P2.4 Model B | Train Linear SVM using TF-IDF. | ☐ |
| P2.5 Model C | Optionally train Multinomial Naive Bayes as a fast additional baseline. | ☐ |
| P2.6 Model tuning | Use validation data or cross-validation appropriately. Do not repeatedly tune against the final test set. | ☐ |
| P2.7 Metrics | Report accuracy, precision, recall, F1, macro-F1, weighted-F1, confusion matrix and per-class metrics. | ☐ |
| P2.8 Model comparison | Create a clear comparison table and identify the best classical model based on appropriate metrics, especially macro-F1 if classes are imbalanced. | ☐ |
| P2.9 Feature interpretation | Inspect top weighted TF-IDF terms/features for each class where supported. | ☐ |
| P2.10 Error analysis | Collect incorrect predictions. Show actual class, predicted class, confidence/decision score if available, and shortened text preview. | ☐ |
| P2.11 Diagnose failures | Categorize errors: overlapping classes, generic resumes, noisy text, short resumes, mislabeled data, preprocessing issues, insufficient data, feature limitations or model limitations. | ☐ |
| P2.12 Save model | Save the fitted preprocessing/vectorizer/model combination so inference uses exactly the same feature order. | ☐ |
| P2.13 Commit + PR | Push ML notebooks/scripts/results and create a Pull Request into develop. | ☐ |

# 7. PERSON 3 — Word2Vec, Deep Learning, Demo & Integration

| Task | What to do | Done |
| --- | --- | --- |
| P3.1 Word2Vec | Train Word2Vec on the training corpus only, or use an appropriate pretrained model if available. Do not train embeddings on the test set. | ☐ |
| P3.2 Document representation | Convert word vectors into document-level representations using sequence embeddings or mean/max pooling. | ☐ |
| P3.3 DL model | Build at least one neural classifier such as Word2Vec embeddings + LSTM/GRU, or a justified Dense model using pooled Word2Vec vectors. | ☐ |
| P3.4 Validation | Track validation performance and avoid overfitting with suitable regularization/early stopping where appropriate. | ☐ |
| P3.5 DL evaluation | Report the same core classification metrics as the ML models so the approaches can be compared fairly. | ☐ |
| P3.6 Final model selection | Coordinate with Person 2 to compare classical ML vs DL. Select the final model using metrics, robustness and practical inference considerations. | ☐ |
| P3.7 Prediction pipeline | Connect raw resume text → preprocessing → feature extraction/embedding → final model → predicted category. | ☐ |
| P3.8 Save artifacts | Save the required tokenizer/vectorizer/embedding/model/preprocessing artifacts needed for reproducible inference. | ☐ |
| P3.9 Streamlit demo | Create a simple interface where a user can paste/upload resume text and receive the predicted category. | ☐ |
| P3.10 Unseen testing | Test the final system on at least 3–5 unseen resume examples and record predictions. | ☐ |
| P3.11 GitHub integration | Resolve merge conflicts, integrate P1/P2/P3 code, verify paths, dependencies and reproducibility. | ☐ |
| P3.12 README/demo | Update README with installation, dataset source, workflow, model results, usage and demo instructions. | ☐ |
| P3.13 Final PR | Merge stable integration into develop, run the complete project, then prepare the final merge to main. | ☐ |

# 8. Shared Tasks — All 3 Members

All three members understand the problem statement, dataset classes, preprocessing decisions and final model.

All three members pull the latest develop branch before starting major integration work.

Use clear commit messages, e.g. feat: add tfidf baseline, fix: clean empty resumes, docs: update setup.

Review each other's Pull Requests instead of merging blindly.

Do not commit raw/private/oversized dataset files unless explicitly allowed.

Verify that notebooks can run from a clean environment or that the required steps are documented.

Use the same test set for final model comparison.

Do not report only accuracy; include precision, recall, F1, macro-F1, weighted-F1, confusion matrix and per-class results.

Before final submission, run the entire pipeline from raw resume input to prediction.

Prepare a short explanation of why the final model was selected and what its main failure cases are.

# 9. Final Integration Checklist

☐ GitHub repository created and all 3 members added

☐ README.md completed

☐ .gitignore completed

☐ requirements.txt/environment file completed

☐ Dataset source documented (Google Drive dataset)

☐ Data quality checks completed

☐ EDA figures completed: class distribution, text length, frequent words, WordCloud, n-grams, class-wise vocabulary

☐ Reproducible preprocessing function completed

☐ Stratified train/validation/test split completed before fitting vectorizers/embeddings

☐ TF-IDF baseline completed

☐ At least one classical ML classifier completed

☐ At least one deep-learning classifier completed

☐ Model comparison completed

☐ Accuracy + precision + recall + F1 + macro-F1 + weighted-F1 reported

☐ Confusion matrix and per-class metrics reported

☐ Error analysis completed

☐ Final preprocessing + feature extraction + model pipeline saved

☐ 3–5 unseen resumes tested

☐ Streamlit/Flask/FastAPI demo completed if used

☐ README setup and run instructions tested

☐ Final branch contains only working code

☐ Final GitHub repository reviewed by all 3 members

# 10. Suggested Execution Order

| Phase | Owner(s) | Work |
| --- | --- | --- |
| Phase 1 | All | Create GitHub repo, branches, README skeleton, .gitignore, requirements file and folder structure. |
| Phase 2 | Person 1 | Download/access dataset, inspect structure, complete data quality and EDA. |
| Phase 3 | Person 1 + Person 2 | Finalize preprocessing and split strategy; Person 2 starts TF-IDF after the split is fixed. |
| Phase 4 | Person 2 | Train and compare classical ML models; begin error analysis. |
| Phase 5 | Person 3 | Build Word2Vec + neural classifier and evaluate it using the common split. |
| Phase 6 | Person 2 + Person 3 | Compare ML and DL results and select the final model. |
| Phase 7 | Person 3 | Build prediction pipeline and Streamlit demo. |
| Phase 8 | All | Integration, bug fixing, reproducibility test, README update and final GitHub cleanup. |
| Phase 9 | All | Final demo using 3–5 unseen resumes and final submission preparation. |

# 11. Important Technical Rules

Do not fit TF-IDF vocabulary/IDF statistics on validation or test data.

Do not train Word2Vec on the test set.

Do not use Word2Vec alone as a classifier.

Do not remove technical tokens blindly; they may be strong class signals.

Do not select the final model solely because it has the highest accuracy.

Do not repeatedly change models without using error analysis to justify the next experiment.

Do not leak test-set information into preprocessing, feature engineering or hyperparameter tuning.

The preprocessing used during training must be identical during inference.

# 12. Final Deliverables

GitHub repository with clean structure and commit history.

Dataset/data README documenting source and expected structure.

EDA notebook and saved figures.

Reusable preprocessing module/function.

TF-IDF + classical ML implementation.

Word2Vec + neural/deep-learning implementation.

Evaluation report with all required metrics and confusion matrices.

Error-analysis output with representative failed predictions.

Saved final inference pipeline/model artifacts.

Working prediction demo (preferably Streamlit, if feasible).

README containing setup, usage, methodology, results, limitations and demo instructions.

Final test results on 3–5 unseen resumes.

Dataset source: Google Drive folder provided by the team: https://drive.google.com/drive/folders/1I3sQZnnjeutdWXM9fNloVTk26zIxXYky

Guideline basis: The uploaded SAMATRIX RESUMEFORGE 2026 participant guide specifies the end-to-end workflow, EDA, preprocessing, TF-IDF baseline, neural approach, evaluation, error analysis and final prediction pipeline requirements. fileciteturn0file0L18-L23